Project Planning & Management

Project Name: VitalSync Healthcare Dashboard

Team Members:

1. Ahmed Amr Saad ElBatrawy

2. Mahmoud Ismail Kamal Desouki Loqman

3. Nouran Badr Sayed Farrag

4. Ayman Abdelmonem Ismail Eltanany

5. Mostafa Ayman Abdelfatah Hassan

1. Project Proposal

Project Title:

VitalSync Healthcare Dashboard

Problem Statement:

In most healthcare settings, patient data is kept in separate silos. Clinical measurements like blood pressure, blood sugar, and ECG results are usually tracked independently from daily lifestyle habits such as stress levels, sleep patterns, screen time, and behavioural tendencies.

Because these metrics are rarely analysed together, doctors and healthcare teams struggle to get a complete view of a patient’s overall well-being. This lack of integrated analysis makes it difficult to detect early warning signs for serious conditions like heart disease and stroke, preventing timely intervention and proactive care.

Project Objectives:

- Integrate Clinical and Lifestyle Data: Bring together cardiovascular metrics and everyday behavioural habits into a single, unified analytical framework.

- Identify Critical Risk Drivers: Determine the primary health risk factors that contribute to stroke and heart disease occurrences.

- Analyse Lifestyle Correlation: Evaluate how sleep duration, daily stress levels, and behavioural patterns impact cardiovascular well-being.

- Support Predictive Decision-Making: Build an interactive Power BI dashboard to assist healthcare providers and managers in spotting high-risk patients early.

Dataset Description & Source:

- Stroke Risk Prediction Dataset: Contains 50,000 records focusing on clinical indicators such as blood pressure, blood glucose, cholesterol levels, and stroke risk scores.

Dataset Source: https://www.kaggle.com/datasets/mobeenfatimah/stroke-risk-prediction-dataset

- Heart Disease Risk Prediction Dataset: Covers 10,000 patient records including ECG results, chest pain categories, oxygen saturation, and heart disease classifications.

Dataset Source: https://www.kaggle.com/datasets/mobeenfatimah/heart-disease-risk-prediction-dataset

- Procrastination & Lifestyle Survey Dataset: Provides behavioural metrics regarding sleep hygiene, daily screen time, stress levels, and daily physical activity frequencies.

Dataset Source: https://www.kaggle.com/datasets/manaswinsripatnala/procrastination-habits-and-behaviors-data

Tools & Technologies:

- Data Transformation & Cleaning: Microsoft Excel (Power Query)

- Data Visualization & Dashboards: Microsoft Power BI

- Collaboration & Documentation: Microsoft Word, GitHub

2. Project Plan & Gantt Chart

To ensure balanced workload distribution and clear accountability, each team member is assigned a specific role aligned with the project lifecycle stages.

| Phase | Task Description | Start Date | End Date |
| --- | --- | --- | --- |
| Phase 1 | Data Understanding, Schema Mapping & Quality Inspection | 16th Oct 2026 | 20th Oct 2026 |
| Phase 2 | Data Cleaning, Transformation & Unification (Power Query) | 21th Oct 2026 | 29th Oct 2026 |
| Phase 3 | Exploratory Data Analysis & Feature Engineering (Excel & Power Query) | 30th Oct 2026 | 7th Nov 2026 |
| Phase 4 | Data Modelling, DAX Calculations & Power BI Dashboard Development | 8th Nov 2026 | 17th Nov 2026 |
| Phase 5 | Quality Assurance, Final Verification & Documentation | 18th Nov 2026 | 29th Nov 2026 |

3. Task Assignment & Roles

To ensure balanced workload distribution and clear accountability across all phases, each team member is assigned a dedicated role aligned with their technical strengths and project responsibilities.

| Team Member | Role | Core Responsibilities |
| --- | --- | --- |
| Ahmed Amr Saad ElBatrawy | Data Cleaning, Power BI Dashboard Development & Quality Assurance | - Lead data transformation and pipeline setup in Power Query. - Design core Power BI dashboard pages and oversee documentation quality. |
| Mahmoud Ismail Kamal Desouki Loqman | Power BI Dashboard Development & Exploratory Data Analysis | - Conduct exploratory data analysis to identify key health trends. - Build dynamic visual layouts and interactive slicers in Power BI. |
| Nouran Badr Sayed Farrag | Data Cleaning & Exploratory Data Analysis | - Clean and standardize raw clinical and behavioural health datasets. - Handle missing values and validate data consistency across tables. |
| Ayman Abdelmonem Ismail Eltanany | Data Cleaning & Exploratory Data Analysis | - Perform schema unification and data formatting during ETL. - Analyse behavioural metrics and document transformation steps. |
| Mostafa Ayman Abdelfatah Hassan | Power BI Dashboard Development & Quality Assurance | - Develop DAX calculations and establish Star Schema relationships. - Conduct quality assurance testing to verify dashboard performance. |

4. Risk Assessment & Mitigation Plan

To minimize project delays and ensure data integrity across the VitalSync analytics pipeline, four critical risks have been identified along with their potential impacts and mitigation strategies.

| Risk / Issue | Potential Impact | Mitigation Strategy |
| --- | --- | --- |
| Missing & Inconsistent Health Data | May lead to inaccurate calculated risk scores and skewed clinical insights. | Apply automated data cleaning, handle null values, and standardize patient record formats in Power Query during ETL. |
| Logic & DAX Calculation Errors | Incorrect relationship mapping or flawed formulas resulting in wrong KPI visual outputs. | Validate data model relationships early (Star Schema) and cross-check DAX metrics against baseline totals in Excel. |
| Project Schedule & Task Delays | Unbalanced workload distribution potentially missing submission deadlines. | Establish weekly progress reviews and maintain a central GitHub repository for real-time task tracking and integration. |
| Feature Creep / Scope Expansion | Adding non-essential health metrics leading to complex, overcrowded dashboards. | Strictly align deliverables with core clinical objectives and predetermined submission requirements. |

5.  KPIs

To measure healthcare patterns, patient outcomes, and lifestyle impacts effectively within the VitalSync platform, six key performance indicators (KPIs) have been established.

Stroke Prevalence Rate (%)

- Definition: The percentage of monitored patients classified as having high stroke risk or prior stroke events.

- Significance: Helps healthcare administrators identify high-risk demographic clusters for early preventive interventions.

- Calculation: (Total Stroke Patients / Total Monitored Patients) * 100

High Risk Heart Disease Rate (%)

- Definition: The proportion of patients presenting elevated clinical risk factors for cardiovascular conditions.

- Significance: Assesses overall population heart health and assists in prioritizing clinical resource allocation.

- Calculation: (Patients with Heart Disease Risk Factors / Total Patients) * 100

Average Daily Sleep Duration (Hours)

- Definition: The mean number of sleep hours recorded per patient across daily tracking logs.

- Significance: Serves as a primary behavioural indicator to analyse correlations between sleep hygiene and chronic health risks.

- Calculation: SUM(Total Sleep Hours) / Total Patient Count

Average Stress Level Score (1–10 Scale)

- Definition: The overall average self-reported or clinically assessed stress score across patient demographics.

- Significance: Measures mental health burden and its secondary impact on physiological metrics like blood pressure.

- Calculation: AVERAGE(Patient Stress Scores)

Physical Activity Compliance Rate (%)

- Definition: The percentage of patients meeting minimum weekly recommended physical activity thresholds.

- Significance: Evaluates lifestyle adherence and identifies sedentary populations requiring health coaching.

- Calculation: (Patients Meeting Activity Target / Total Patients) * 100

Average Blood Glucose Level (mg/dL)

- Definition: The mean glucose measurement across monitored patient records.

- Significance: Provides a baseline metric for monitoring diabetic conditions and evaluating stroke risk correlations.

- Calculation: AVERAGE(Blood Glucose Measurements)